# Test Summary Report v1.0

| Project | Equity Research Terminal |
| --- | --- |
| Test Cycle | Sprint 1 |
| Prepared By | Rushikesh Shete |
| Role | QA Engineer |
| Version | 1.0 |
| Report Status | Completed |

## 1. Scope

Testing covered the Company Search module and initial Financial Statements module using manual testing. Smoke testing, functional testing, retesting, regression testing and production verification were performed.

## 2. Execution Summary

| Metric | Result |
| --- | --- |
| Test Scenarios Designed | 12 |
| Test Cases Prepared | 10 (v1.0) |
| Test Cases Executed | 6 |
| Passed | 4 |
| Failed | 2 |
| Blocked | 0 |
| Defects Raised | 3 |
| Critical | 0 |
| High | 2 |
| Medium | 1 |

## 3. Defect Summary

BUG-001: Closed after implementation of live autocomplete.
BUG-002: Open - Search Everywhere navigation issue.
BUG-003: Open - Standalone financial statement not loading.

## 4. Risks

- Search Everywhere functionality remains unresolved.
- Standalone financial statement functionality requires investigation.

## 5. QA Recommendation

The build is suitable for continued development and internal testing. Production release is not recommended until BUG-002 and BUG-003 are resolved and regression testing is successfully completed.